Case Study 1: Banking System Software (Core Banking Application)

Context:
A national bank wanted to build a core banking system (account management, transaction handling, loan processing).

1. Requirements Phase

- Bank stakeholders (managers, regulators) defined exact features:

  - Customer account management

  - Transaction processing (deposits, withdrawals, transfers)

  - Loan management

  - Regulatory compliance reporting

- Requirements were documented and signed off since financial rules are strict.

- No customer-facing changes were expected during development.

2. System Design Phase

- High-Level Design (HLD):

  - Defined architecture → Client-server model with centralized database.

  - Modules: Accounts, Loans, Transactions, Reporting.

- Low-Level Design (LLD):

  - Database schema (tables for customers, accounts, loans).

  - Detailed data flow diagrams.

  - UI mockups for teller systems.

3. Implementation (Coding) Phase

- Each module coded in sequence:

  - Accounts → Transactions → Loans → Reports.

- Developers followed coding standards documented earlier.

- Integration only after all modules were coded.

4. Testing Phase

- Unit Testing: Verified each module separately.

- Integration Testing: Checked if modules worked together (e.g., withdrawal updating account balance).

- System Testing: Ensured compliance with banking rules.

- User Acceptance Testing (UAT): Bank staff validated system against requirements.

5. Deployment Phase

- Installed system across all branches.

- Migrated existing customer data from legacy systems.

- Conducted staff training.

6. Maintenance Phase

- Bug fixes (e.g., rounding issues in interest calculations).

- Updates for new government compliance rules.

- Minimal scope for new features (rigid structure).

✅ Outcome: Stable, well-documented system suitable for banks. But slow to adapt to new digital banking features.

📖 Case Study 2: Hospital Management System

Context:
A hospital chain needed a management system for patient records, billing, and pharmacy integration.

1. Requirements Phase

- Collected from hospital administrators:

  - Patient registration

  - Appointment scheduling

  - Billing & pharmacy integration

  - Laboratory reports

- Requirements assumed to be fixed at the start.

2. System Design Phase

- HLD: Modular design → Patient, Billing, Pharmacy, Lab Reports.

- LLD:

  - Database schema for patient history, prescriptions.

  - Flowcharts for billing and lab data entry.

  - UI design for reception staff.

3. Implementation Phase

- Sequential coding:

  - Patient registration

  - Appointment scheduling

  - Billing

  - Pharmacy integration

- Developers worked on one module at a time without revisiting earlier ones.

4. Testing Phase

- Unit Testing: Each module tested separately.

- Integration Testing: Billing + Pharmacy tested together.

- System Testing: Whole hospital workflow tested end-to-end.

- UAT: Hospital staff verified processes.

5. Deployment Phase

- Installed in hospital servers.

- Migrated existing patient data from old system.

- Conducted staff training (front-desk, pharmacy, lab).

6. Maintenance Phase

- Issues reported by staff (e.g., long patient ID numbers).

- Fixes applied after long cycles.

- Doctors requested new features (like mobile access) → difficult to add due to rigid waterfall flow.

✅ Outcome: Delivered as per original requirements, but not flexible for future needs. Highlighted Waterfall’s weakness in evolving environments like healthcare.

📖 Case Study 3: Defense Missile Control System

Context:
Military needed a missile control system for national defense.

1. Requirements Phase

- Stakeholders: Ministry of Defense, aerospace engineers, system safety experts.

- Requirements collected & documented:

  - Missile launch and guidance system.

  - Real-time radar tracking integration.

  - Fail-safe shutdown in case of malfunction.

  - Strict safety and security protocols.

- Requirements were frozen upfront (no mid-project changes allowed).

- Extensive documentation created for audits and compliance.

2. System Design Phase

- High-Level Design (HLD):

  - Multi-layer architecture: Radar Input → Control Software → Launch System → Monitoring.

  - Separate modules for tracking, targeting, guidance, and safety.

- Low-Level Design (LLD):

  - Flowcharts for real-time data flow.

  - Hardware-software interaction diagrams.

  - Emergency shutdown algorithms fully documented.

3. Implementation (Coding) Phase

- Coding carried out module by module:

  - Radar input module

  - Target lock module

  - Guidance and trajectory calculation

  - Launch control module

  - Safety and fail-safe module

- Programming done in Ada and C (languages commonly used in defense software).

- Code followed strict coding standards and peer reviews.

4. Testing Phase

- Unit Testing: Verified each module independently (e.g., trajectory algorithm precision).

- Integration Testing: Tested radar + targeting + launch sequence as a whole.

- System Testing: Simulated missile launch under different scenarios.

- Validation & Verification (V&V): Ensured safety and compliance with defense regulations.

- User Acceptance Testing (UAT): Defense experts validated system performance in controlled field trials.

5. Deployment Phase

- System installed in defense bases.

- Conducted pilot launches with dummy missiles.

- Operators trained using simulators before live deployment.

6. Maintenance Phase

- Updates for new missile models or radar upgrades.

- Patches for performance improvements.

- Rare but critical bug fixes (handled under strict protocols).

- Maintenance cycle is long and costly → but system reliability is paramount.

✅ Outcome:

- Delivered a highly reliable, safe, and secure system.

- Waterfall worked well because requirements were stable, critical, and heavily documented.

- However, development time was very long and cost of changes after testing was enormous.