Case Study: Incremental Development of an Online Food Ordering System

1. Problem Statement

A startup restaurant chain wants to build an online food ordering system to allow customers to browse the menu, place orders, and make payments. Since the requirements are broad and the business wants to launch quickly, the Incremental Development Model is chosen.

2. Why Incremental Development?

- The system is too large to deliver in a single release.

- The business wants a working product early to start attracting customers.

- Requirements may evolve (e.g., adding online payments, loyalty programs).

- Each increment can be tested and deployed independently.

3. Phases of Incremental Development

Increment 1: Basic Menu Browsing

- Requirements:

  - Display food categories (starters, main course, desserts, drinks).

  - Allow customers to view dish details (name, description, price).

- Implementation:

  - Simple web interface with menu listings.

  - No ordering or login.

- Testing:

  - Validate menu display.

  - Ensure prices are correct.

- Outcome:

  - Customers can at least browse the menu online.

Increment 2: Order Placement

- Requirements:

  - Add “Add to Cart” functionality.

  - Customer can select dishes and place an order.

  - Basic order confirmation page.

- Implementation:

  - Cart system developed.

  - Backend for storing orders.

- Testing:

  - Add/remove items from cart.

  - Validate order confirmation process.

- Outcome:

  - Customers can now place orders, but payment is offline (Cash on Delivery).

Increment 3: User Accounts & Authentication

- Requirements:

  - Customer registration/login.

  - Order history viewing.

- Implementation:

  - Database for user profiles.

  - Secure login system.

- Testing:

  - Verify login/logout.

  - Test order history retrieval.

- Outcome:

  - Returning customers get personalized experience.

Increment 4: Online Payments

- Requirements:

  - Integration with payment gateways (UPI, cards).

  - Secure transactions.

- Implementation:

  - Payment API integration.

  - Encryption for sensitive data.

- Testing:

  - Successful/failed payment scenarios.

- Outcome:

  - Fully functional order & payment system.

Increment 5: Advanced Features

- Requirements:

  - Ratings & reviews for dishes.

  - Loyalty points for frequent buyers.

  - Real-time order tracking.

- Implementation:

  - Review system added.

  - Loyalty module implemented.

  - GPS-based tracking for delivery.

- Outcome:

  - Feature-rich online food ordering system.

4. Benefits Observed

- Early deployment allowed restaurant to attract customers quickly.

- Feedback from first increments helped refine later increments.

- Development risk was reduced since each increment was tested independently.

- Business revenue started flowing in even before the full system was complete.

5. Challenges Faced

- Integrating new increments with existing ones required careful planning.

- Some requirements changed midway (e.g., adding UPI payments), requiring rework.

- Testing efforts increased with each new increment.

6. Conclusion

The Incremental Development Model helped deliver a usable system quickly while allowing flexibility to incorporate new features over time. It proved ideal for the startup, balancing time-to-market and evolving requirements.

Here’s the timeline diagram showing each increment in the development of the online food ordering system. Each step builds on the previous one, illustrating how the system grows over phases.